# QuickScope — Complete Project Bible

## 1. CONCEPT & ORIGIN

### The Problem

Freelancers globally lose money on unclear projects. Scope creep, unpaid revisions, clients who "didn't understand" what was included — it all starts with a vague agreement made over WhatsApp or email. Most freelancers don't use formal scope-of-work documents because generating one takes too long, requires design skills, or costs money through tools like Bonsai or AND.CO.

### The Opportunity

A tool that generates a professional, legally-structured scope-of-work PDF in under 2 minutes, with a free watermarked preview and a $4 one-time payment for a clean download. No account needed. No subscription required to get value. Zero marginal cost per sale once hosted.

### Initial Decision — Why This Product

The idea came out of a passive income brainstorm session. Several ideas were ruled out first — invoice generators (too saturated), link-in-bio tools (too competitive), general contract templates (too generic). The scope-of-work gap was identified because it sits at the start of every freelance project but has no dominant simple tool serving it. The $4 price point was chosen to be low enough to be an impulse buy but high enough to generate meaningful revenue at scale.

### Who It's For

- Freelance designers, developers, writers, marketers, videographers

- Primarily English-speaking markets but with 9 currency options to serve Africa (BWP, NGN, KES, GHS, ZAR) and global markets

- Both new freelancers who have never used a formal SOW and experienced ones who want something faster than their current process

## 2. PRODUCT DECISIONS

### Pricing Model (Final)

| Tier | Price | What You Get |
| --- | --- | --- |
| Free | $0 | Unlimited previews, watermarked PDF download |
| Pay-per-download | $4 USD | Single clean watermark-free PDF, no account needed |
| Pro | $9/month | Unlimited clean PDFs, document history, CSV export, client autofill |

### Key Product Decisions Made

- Watermark as the wall, not a document count limit — you can generate and preview unlimited times for free, the friction is only at download. This makes the free tier genuinely useful for trying the product without tricks.

- No account required for the $4 tier — reduces friction massively. Pay, get your PDF, done.

- Pure client-side PDF generation — jsPDF runs entirely in the browser. No server processes the PDF. This means zero hosting costs for PDF generation and instant downloads.

- PayPal as payment processor — switched from Lemon Squeezy because Lemon Squeezy requires a bank account for payouts and the founder (Botswana-based) had difficulty setting one up. PayPal Business account was created with email radipatip@gmail.com.

- $4 USD pricing instead of BWP — initially discussed BWP 60 (~$4), changed to USD for simplicity and global appeal.

- Static frontend only for MVP — originally built with a Node/Express backend (Supabase auth, document storage, CSV export). This was removed to simplify deployment. The Pro tier features that require a backend (document history, CSV export, client autofill) are disabled in the current live version but the code logic for them still exists in app.js and can be re-enabled.

## 3. TECH STACK

### Current (Production)

| Layer | Technology |
| --- | --- |
| Frontend | Vanilla HTML, CSS, JavaScript — single page app |
| PDF Generation | jsPDF 2.5.1 (loaded from Cloudflare CDN, runs in browser) |
| Hosting | Vercel (free Hobby tier) |
| Payments — $4 | PayPal payment link |
| Payments — $9/mo | PayPal subscription button (SDK embedded) |
| Version Control | Git + GitHub |
| Fonts | Google Fonts (DM Serif Display, DM Sans, DM Mono) |

### Removed (Was Built, Then Stripped)

| Layer | Technology | Why Removed |
| --- | --- | --- |
| Backend | Node.js + Express | Deployment complexity on Vercel |
| Database | Supabase (Postgres) | Backend removed, no longer needed |
| Auth | Supabase Auth | Backend removed |
| Document Storage | Supabase documents table | Backend removed |

### Supabase Credentials (Stored, Not Currently Used)

- Project URL: https://spilkbitdlmxcdpqljlh.supabase.co

- Anon Key: eyJhbGciOiJIUzI1NiIsInR5cCI6IkpXVCJ9.eyJpc3MiOiJzdXBhYmFzZSIsInJlZiI6InNwaWxrYml0ZGxteGNkcHFsamxoIiwicm9sZSI6ImFub24iLCJpYXQiOjE3NzM2Njc2MzMsImV4cCI6MjA4OTI0MzYzM30.kg2wY64llxHW3m28Vl3PJCVM91m8F2pEEVqE2ic1XwU

- A documents table was created with RLS policies. The SQL for this is in database.sql in the repo.

- A test user radipatiprince@gmail.com was created and working before backend was removed.

## 4. FILE STRUCTURE

### Current Repo Structure

C:\Users\KERENPRIN\Documents\Codes\QuickScope\

├── index.html          ← markup only, links to style.css and app.js

├── style.css           ← all styling, CSS variables, responsive rules

├── app.js              ← all JavaScript logic

├── package.json        ← Node dependencies (kept for reference, not used)

├── package-lock.json

├── database.sql        ← Supabase table creation SQL

├── .gitignore          ← ignores node_modules and .env

├── env                 ← old env file (not dotenv, safe to ignore)

└── gitignore           ← old gitignore file (duplicate, safe to ignore)

### What Each File Does

index.html — Edit this to change page text, add new sections, modify layout, update pricing copy, add new HTML elements. All inline scripts and styles have been removed. Clean markup only.

style.css — Edit this to change colors, fonts, spacing, component sizes, animations, responsive breakpoints. The entire color palette is defined at the top in :root CSS variables. Changing the brand color is one line.

app.js — Edit this to change payment flow, PDF generation, form validation, Pro feature logic, auth behavior. Organised into logical sections: validation, live preview, PDF generation, payment handlers, Pro features, auth functions, dashboard functions.

## 5. GITHUB & DEPLOYMENT

### GitHub

- Repo: https://github.com/PrinceRad/quickscope

- Account: PrinceRad (display name: PrinceTheBlack)

- Visibility: Public (was private, had to make public to allow Vercel import)

- Branch: master

### Vercel

- Project name: quickscopeStudio

- Live URL: https://quickscopestudio.vercel.app

- Account: radipatiprince-1147 (Hobby tier, free)

- Framework Preset: Other (critical — must stay as Other, not Express, not Node.js)

- Output Directory: root (index.html is at repo root)

- Deploys automatically on every git push to master

### How to Deploy Changes

bash

cd "C:\Users\KERENPRIN\Documents\Codes\QuickScope"

git add .

git commit -m "describe what you changed"

git push

Vercel picks it up automatically within 30 seconds.

## 6. PAYMENT SETUP

### $4 One-Time PDF Payment

- Provider: PayPal

- Payment Link: https://www.paypal.com/ncp/payment/9ACCD7USDTAGW

- Product Name: QuickScope Clean PDF

- Price: $4.00 USD

- Return URL (needs to be set in PayPal): https://quickscopestudio.vercel.app?paid=true

- How it works: User clicks "Download clean PDF — $4", form data is saved to localStorage, user is redirected to PayPal, after payment PayPal returns them to the site with ?paid=true, the site restores the form data from localStorage and auto-triggers a clean (no watermark) PDF download.

### $9/Month Pro Subscription

- Provider: PayPal Subscriptions

- Plan ID: P-7EC30041BD813483SNHEYCNQ

- PayPal Client ID: ASGlqEBeCVegb7Fg93nm39-QYb42qzW4nNWHJ34FYkxQjSd53a4a-pzEWQmNdD3viXCxS9BuvLLCeHRb

- Product Name: QuickScope Pro – Unlimited Downloads

- Price: $9.00 USD/month

- Return URL: https://quickscopestudio.vercel.app?paid_pro=true

- How it works: PayPal subscription button rendered directly on the page using the PayPal SDK. On approval, user is redirected to site with ?paid_pro=true, which calls enableProFeatures() — removes watermark from preview, enables unlimited clean PDF downloads, stores Pro status in localStorage for the session.

- Important limitation: Pro mode is session-based only. If the user closes the browser and comes back, they lose Pro access. A proper backend with user accounts and subscription verification is needed to make this persistent. See Post-Production Plans section.

### PayPal Account

- Business email: radipatip@gmail.com

- Account name: Prince Radipati

- Personal account (not a full business entity)

## 7. FEATURES BUILT

### Live and Working

- Full landing page with hero, social proof bar, how-it-works, workspace photos, testimonials, pricing section, and the tool itself

- Live document preview that updates as the user types — every field reflects instantly in the preview panel

- Form validation with inline error messages on all required fields

- Email format validation

- Free watermarked PDF download (watermark stamped across all pages at 7% opacity using jsPDF GState)

- $4 PayPal payment flow with auto form restore and clean PDF auto-download on return

- $9/month PayPal subscription button rendered via PayPal SDK

- Pro mode activation on return from PayPal subscription (?paid_pro=true)

- enableProFeatures() function — hides watermark from preview, converts Pro button to "Pro active", enables unlimited clean downloads

- Pro state persisted in localStorage for current session

- 9 currency options: USD, EUR, GBP, CAD, AUD, ZAR, NGN, KES, GHS

- Formal 5-section PDF: parties, deliverables, project terms, payment, signatures with T&Cs

- PDF includes QuickScope branding header/footer, reference number, date

- Responsive design — single column layout on mobile under 900px

- Fade-in scroll animations using IntersectionObserver

- Auth modal (login/signup UI) — wired but non-functional since backend was removed

- Dashboard modal (shows user documents) — wired but non-functional since backend was removed

### Built But Currently Disabled (Backend Removed)

- User signup and login via Supabase Auth

- JWT token-based session persistence

- Save document to Supabase on Pro download

- Dashboard showing all saved documents

- Delete document from dashboard

- CSV export of all documents

- Client autofill from past scopes

## 8. WHAT STILL NEEDS TO BE DONE (PRE-MARKETING)

### Critical — Must Do Before Promoting

1. Set PayPal $4 Return URL Go to paypal.com → your QuickScope Clean PDF payment link → edit → set the return URL to https://quickscopestudio.vercel.app?paid=true. Without this, the auto-download won't trigger after payment. Users will just land on the homepage with no PDF.

2. Test the Full $4 Payment Flow End to End

- Fill in the form completely

- Click "Download clean PDF — $4"

- Complete a real $4 payment (or use PayPal sandbox)

- Confirm that after returning to the site, the form auto-fills and the PDF downloads clean with no watermark

- Confirm the PDF filename is correct and the document looks professional

3. Test the Pro Subscription Flow

- Click the PayPal subscribe button

- Complete the subscription

- Confirm redirect to ?paid_pro=true works

- Confirm Pro mode activates correctly (watermark hidden, unlimited downloads enabled)

4. Fix the Footer URL Currently says quickscopestudio.vercel.app but the generated PDFs still have the old URL in the footer. Open app.js, search for quickscope.vercel.app and update any references to quickscopestudio.vercel.app.

5. Update PDF Footer URL In app.js, find this line near the bottom of the downloadPDF function:

javascript

doc.text('Generated by QuickScope · quickscope.vercel.app · ...')

Change quickscope.vercel.app to quickscopestudio.vercel.app.

## 9. DEPLOYMENT HISTORY & FAILURES (FOR CONTEXT)

This section exists so whoever continues this project understands what was already tried and failed, and never wastes time trying the same things again.

### What Failed and Why

Express Framework Preset on Vercel — The project was originally built with a Node/Express backend. When deploying to Vercel, the framework was automatically detected as Express. This caused Vercel to treat the project as a serverless Node app, ignoring all static file routing. Every attempt to fix routing with vercel.json rewrites failed because Vercel was running server.js as the entry point, not serving index.html. The fix was to delete server.js entirely, rename the HTML file to index.html at the repo root (not inside a public/ subfolder), and set Framework Preset to Other in Vercel dashboard settings.

File in public/ subfolder — The HTML file was originally at public/quickscope.html. Vercel with Express preset could not route to it at the root URL. Multiple vercel.json configurations were tried. None worked cleanly. Moving index.html to the repo root and using Other preset fixed everything instantly.

vercel.json rewrites — Many variations were tried including @vercel/static builds, @vercel/node builds, rewrites, routes arrays. All failed when the framework was set to Express. Once the framework was changed to Other and index.html was at root, no vercel.json was needed at all.

Lemon Squeezy — Originally chosen as the payment processor. Products were created: BWP 60 one-time and BWP 130/month Pro. The checkout links were integrated. Lemon Squeezy requires HTTPS for redirect URLs which meant localhost testing was impossible. More critically, Lemon Squeezy requires a connected bank account to activate the store for live payments. The founder could not connect a bank account (Botswana account limitations with Wise). Switched to PayPal.

## 10. CODE ARCHITECTURE

### app.js — Section Map

Lines 1-10      Constants and state variables (emailRx, selectedOption, proModeActive)

Lines 11-15     IntersectionObserver for scroll animations

Lines 17-25     validateEmail() — inline email format validation

Lines 27-45     getData() — reads all form fields and returns data object

Lines 47-55     formatDeadline() — formats date for display

Lines 57-90     liveUpdate() — updates the preview panel from form data

Lines 92-115    showErr() / clearErr() — field-level error display

Lines 117-140   validateFields() — validates all required fields before download

Lines 142-150   validateAndDownloadFree() — validates then downloads watermarked PDF

Lines 152-160   validateAndPay() — validates, saves form to localStorage, opens PayPal $4 link

Lines 162-175   showProModal() / closeModals() — modal open/close handlers

Lines 177-195   selectOption() — handles option selection in the download modal

Lines 197-210   handlePayment() — routes payment modal selection to correct action

Lines 212-250   handleProPayment() — opens PayPal subscription page

Lines 252-295   enableProFeatures() — activates Pro mode UI and behavior

Lines 297-330   Pro mode restoration on page load (checks ?paid_pro=true and localStorage)

Lines 332-700   downloadPDF() — full jsPDF document generation (watermarked or clean)

Lines 702-710   Deadline min date setter

Lines 712-760   Auto-restore form data and trigger download on ?paid=true return

Lines 762-900   Auth functions (showAuthModal, closeAuthModal, toggleAuthMode, handleAuth, handleLogout) — currently non-functional without backend

Lines 902-960   Dashboard functions (showDashboard, closeDashboard, loadDocuments, deleteDocument, exportCSV) — currently non-functional without backend

Lines 962-980   DOMContentLoaded handler for PayPal return detection

### style.css — Section Map

Lines 1-10      CSS reset and :root variables (colors, fonts, shadows)

Lines 12-34     Base HTML and body styles, fade-up animation

Lines 36-47     Nav styles

Lines 49-79     Hero section styles

Lines 81-86     Proof bar styles

Lines 88-100    Section (eyebrow, title, sub) styles

Lines 94-100    Steps grid styles

Lines 102-123   Pricing section styles

Lines 125-133   Workspace section styles

Lines 135-144   Testimonials styles

Lines 146-149   Tool section styles

Lines 151-168   Form styles (blocks, fields, inputs, selects, textareas)

Lines 170-196   Preview panel and document preview styles

Lines 198-206   Download buttons styles

Lines 208-231   Modal and overlay styles

Lines 233-237   Footer styles

Lines 239-251   Media queries (mobile responsive, max-width: 900px)

## 11. POST-PRODUCTION PLANS (DETAILED)

These are the intended next steps after the product is live and generating revenue. Ordered by priority and logical build sequence.

### PHASE 1 — Fix & Verify (Do Immediately)

Task 1.1 — Set PayPal return URL In PayPal dashboard, edit the QuickScope Clean PDF payment link and set the return URL to https://quickscopestudio.vercel.app?paid=true. This is the single most important thing to do before any marketing.

Task 1.2 — Fix PDF footer URL In app.js, find and replace quickscope.vercel.app with quickscopestudio.vercel.app in the PDF generation function. Commit and push.

Task 1.3 — End-to-end payment test Do a real test purchase. Fill the form, pay $4, confirm PDF downloads clean. Do the same with the Pro subscription. Document any bugs.

Task 1.4 — Mobile test Open quickscopestudio.vercel.app on a phone. Check that the form is usable, the preview shows correctly, and the download buttons work. Fix any mobile issues in style.css.

### PHASE 2 — Marketing Launch (First Revenue)

Task 2.1 — Reddit launch posts Post in these subreddits with a genuine "I built this" post (not an ad):

- r/freelance

- r/webdev

- r/graphic_design

- r/Entrepreneur

- r/passive_income

- r/sidehustle

The post should tell the story of the problem (scope creep), show the product, and link to quickscopestudio.vercel.app. Do not make it sound like an ad.

Task 2.2 — Facebook groups Find freelancer groups on Facebook (search "freelance designers group", "freelance developers", "African freelancers"). Post the same genuine story.

Task 2.3 — Twitter/X Post a thread: "I built a free tool for freelancers. Here's why scope creep costs you money and how a 2-minute document fixes it." Include screenshots of the PDF output.

Task 2.4 — Product Hunt launch Submit to Product Hunt. Set a launch date, prepare a tagline ("Generate a professional scope-of-work PDF in 2 minutes. Free to preview, $4 to download."), prepare screenshots and a short GIF of the tool in action.

Task 2.5 — Indie Hackers Post a build log on Indie Hackers. The community rewards transparency. Share the revenue numbers once they start coming in.

### PHASE 3 — Backend Revival (Unlock Pro Tier Properly)

The current Pro tier is session-based only. A user who subscribes loses access when they close the browser. This needs to be fixed before Pro is worth selling seriously.

Task 3.1 — Choose a backend host Do not use Vercel for the backend. Use Railway (railway.app) or Render (render.com) — both support Express apps properly on free tiers. Railway is recommended.

Task 3.2 — Restore server.js The original server.js file had all the endpoints needed:

- POST /auth/signup

- POST /auth/login

- GET /auth/me

- POST /documents

- GET /documents

- DELETE /documents/:id

- GET /documents/export/csv

Restore this file, deploy to Railway, get the live URL (e.g. https://quickscope-backend.railway.app).

Task 3.3 — Update API URL in app.js In app.js, find the API constant and update it to point to the Railway URL instead of window.location.origin.

Task 3.4 — Add PayPal webhook verification Currently, Pro access is granted based on the URL parameter ?paid_pro=true. This is insecure — anyone who types that URL gets Pro access. The proper fix is to set up a PayPal webhook that fires when a subscription is created, hits a backend endpoint (POST /webhooks/paypal), verifies the subscription is real, and marks the user as Pro in Supabase. This requires Supabase to be re-enabled and users to have accounts.

Task 3.5 — Re-enable auth in app.js The auth functions are already written in app.js — handleAuth(), showAuthModal(), handleLogout(), etc. They just need the backend to be running to work. No rewriting needed.

Task 3.6 — Re-enable dashboard in app.js Same as above — loadDocuments(), deleteDocument(), exportCSV() are all written. Point them at the live backend URL.

Task 3.7 — Re-enable document saving on Pro download When a Pro user downloads a clean PDF, the document should be saved to Supabase. The endpoint POST /documents is already built. Add a call to it inside downloadPDF() when watermarked === false and proModeActive === true.

### PHASE 4 — Product Expansion

Once revenue is coming in consistently and the backend is live, these are the next features to build.

Feature 4.1 — Invoice generator Build a companion tool: QuickScope Invoice. Same flow, different document — fills in hours, rate, total, generates a professional invoice PDF. Can be a second page on the same site or a separate product.

- Free watermarked invoice

- $4 clean invoice

- Pro subscribers get both clean SOW and clean invoice included

Feature 4.2 — Contract template pack A downloadable pack of 5 contract templates (web design, branding, copywriting, social media management, photography) pre-formatted as PDFs. Sell for $12 one-time. No generation needed — just a PayPal link and a file download.

Feature 4.3 — Client portal (digital signing) Allow the generated scope PDF to be sent to a client via email with a link to digitally sign it. The simplest version: generate a unique URL per document, send to client, client opens URL and types their name as a signature, signature is recorded in Supabase. Full e-signature is a larger build but a basic typed-name signature is doable in a weekend.

Feature 4.4 — Duplicate and edit past scopes For Pro users — from the dashboard, they can click a past document, pre-fill the form with all the same data, and generate a new scope for a similar project. This is a quality-of-life feature that makes Pro genuinely valuable for repeat clients.

Feature 4.5 — Client autofill As a Pro user generates more documents, their clients' names and emails should auto-suggest from past entries. Store past client data in Supabase linked to the user's ID. When typing in the client name field, show a dropdown of past clients.

Feature 4.6 — Team/Agency tier A third pricing tier: $29/month for teams of up to 5 members. All Pro features plus shared client database and shared document history. Requires multi-user account logic in the backend.

Feature 4.7 — API tier Expose the document generation as a paid API. Freelance platforms, project management tools, and agency software could call the API to generate scope documents programmatically. Charge per document generated or a flat monthly fee. This is the highest-revenue potential play long-term.

### PHASE 5 — Custom Domain

Once revenue justifies it, buy a proper domain. Recommended options:

- quickscope.io

- quickscope.app

- getquickscope.com

Cost is roughly $12–15/year. Connect to Vercel through the Domains section in the Vercel dashboard. Update all references in app.js, index.html, and the PDF footer. Update PayPal return URLs. Update all marketing links.

### PHASE 6 — Monetization Diversification

Affiliate partnerships — Partner with tools freelancers already use (Canva, Notion, Toggl, FreshBooks). Add affiliate links in the footer or in a "Tools we recommend" section. Earn commission on signups.

Sponsored section — Add a small "Powered by" or "Trusted tools" section to the landing page. Sell sponsorship slots to tools targeting freelancers. Given that Anthropic's products are ad-free by policy, this applies to Claude's own products — QuickScope is your product and you can monetize it however you choose.

White labeling — Allow agencies to buy a white-labeled version of QuickScope with their branding for $99/year. They get their own Vercel deployment with their logo, colors, and domain. You handle updates. Build once, sell many times.

## 12. KNOWN ISSUES & TECHNICAL DEBT

| Issue | Severity | Fix |
| --- | --- | --- |
| Pro mode is session-based only, lost on browser close | High | Backend + PayPal webhook (Phase 3) |
| PayPal $4 return URL not yet set in PayPal dashboard | High | Set in PayPal settings immediately |
| PDF footer still shows old URL | Medium | Update in app.js, push to Vercel |
| Auth modal and dashboard are visible in UI but non-functional | Low | Remove the Login button from nav or disable until backend is live |
| env and gitignore files (without dot prefix) in repo root | Low | Delete them, they're remnants from early Windows file creation issues |
| package.json and package-lock.json in repo | Low | Can be deleted since there's no backend anymore |
| database.sql in repo root | Informational | Keep it — useful when backend is re-added |

## 13. QUICK REFERENCE — CREDENTIALS & LINKS

| Item | Value |
| --- | --- |
| Live site | https://quickscopestudio.vercel.app |
| GitHub repo | https://github.com/PrinceRad/quickscope |
| GitHub account | PrinceRad (PrinceTheBlack) |
| Vercel account | radipatiprince-1147 |
| PayPal business email | radipatip@gmail.com |
| PayPal $4 link | https://www.paypal.com/ncp/payment/9ACCD7USDTAGW |
| PayPal Pro Plan ID | P-7EC30041BD813483SNHEYCNQ |
| PayPal Client ID | ASGlqEBeCVegb7Fg93nm39-QYb42qzW4nNWHJ34FYkxQjSd53a4a-pzEWQmNdD3viXCxS9BuvLLCeHRb |
| Supabase project URL | https://spilkbitdlmxcdpqljlh.supabase.co |
| Supabase anon key | eyJhbGciOiJIUzI1NiIsInR5cCI6IkpXVCJ9... (full key in Section 3) |
| Founder location | Gaborone, Botswana |
| Founder Wise account | P104973416 (personal, no USD balance for BW) |

This document was compiled at the end of the initial development sprint. The product is live, payments are wired, and the core feature works. Everything from here is growth.